SOFTWARE REQUIREMENTS SPECIFICATION

Solution Proposal & MVP Execution Plan Diagnostic & Consultation Centre Digital Transformation System

| Version | 2.0 — Updated Release |
| --- | --- |
| Date | May 4, 2026 |
| Prepared For | Diagnostic Centre Client |
| Prepared By | Development Team — BD |
| Status | Active — Updated with AI Chatbot Enhancements |
| Change Summary | AI Chatbot: Claude API integration, context-aware conversation, auto-sending quick replies, animated typing indicator |

📋 Version 2.0 Change Note: This SRS has been updated to reflect the AI Chatbot enhancements implemented in the MedCore MVP demo (May 4, 2026). All changes from v1.0 are marked with shaded cells and [UPDATED] tags throughout this document.

# 1. EXECUTIVE SUMMARY

## 1.1 Project Overview

This document presents a complete Software Requirements Specification (SRS), Solution Proposal, and granular MVP Execution Plan for a Diagnostic & Consultation Centre Digital System. The system digitizes patient appointment workflows, provides doctor scheduling and management, and delivers a full patient-facing portal — delivered in two phases with an 8-week maximum timeline.

Version 2.0 of this SRS reflects implemented enhancements to the AI Chatbot module, including integration with the Anthropic Claude API for real, context-aware conversation replacing the previous static keyword-matching approach.

## 1.2 Business Objectives

- Increase doctor consultation bookings through 24/7 online appointment booking

- Eliminate manual scheduling overhead and reduce staff workload by 60%

- Provide patients instant digital access to reports and medical records

- Build a scalable, maintainable platform that can grow with the centre

- Integrate with MySoft (Phase 2) for seamless data continuity

- [NEW] Deliver a genuinely AI-powered public chatbot that understands conversational context, Yes/No inputs, and numeric selections — not keyword-matching heuristics

## 1.3 Phased Delivery Summary

| Phase | Scope | Timeline | Quotation (USD) |
| --- | --- | --- | --- |
| Phase 1 — Light | Website, Doctor Listing, Appointment Booking, WhatsApp, Basic Admin | Weeks 1–5 | $7,600 |
| Phase 2 — Full | Patient Portal (OTP), Report System, QR Access, Advanced Dashboard, EMR, AI Features (Claude-Powered Chatbot) | Weeks 4–8 | $8,400 |
| TOTAL (Phased, 8 Weeks) |  |  | $16,000 |

# 2. CURRENT STATE & PROBLEM STATEMENT

## 2.1 Current Workflow

The diagnostic centre currently operates via a fully manual workflow dependent on staff intermediaries and MySoft (internal software). Key pain points include:

| Pain Point | Current Impact | Solution |
| --- | --- | --- |
| Manual appointment booking via phone | High staff burden, missed bookings, no 24/7 availability | Online self-service booking system |
| No digital doctor schedule visibility | Patients cannot check availability in real-time | Real-time availability calendar |
| Paper/email report distribution | Reports lost, inaccessible remotely, slow delivery | Patient portal with digital reports & QR access |
| No patient history aggregation | Doctors lack quick access to prior consultations | EMR with medical history timeline |
| MySoft data silo | No integration with new tools; double data entry | Phase 2 CSV/API integration |
| No WhatsApp confirmation | Patients miss appointments, no automated reminders | WhatsApp Business API integration |
| Static chatbot — no context awareness [UPDATED] | Bot could not understand Yes/No or numbered replies; quick reply chips only filled input box, didn't send | Replaced with Claude API: full conversation history, context-aware replies, auto-sending chips |

# 3. PROJECT SCOPE

## 3.1 Phase 1 — In Scope

### 3.1.1 Public Website (Mobile-First)

- Responsive homepage with hero section, services, and CTA

- Doctor listing page with photo, specialization, ratings, and schedule preview

- Doctor profile pages (bio, qualifications, consultation fee, availability)

- Search & filter doctors by specialization, day, and availability

- Contact & location page

### 3.1.2 Appointment Booking System

- 3-step booking wizard: Select Doctor → Choose Slot → Confirm Details

- Real-time slot availability engine (no double-booking)

- Guest booking (name, phone, reason) — no account required

- Booking confirmation via WhatsApp message and email

- Appointment rescheduling and cancellation by patient or admin

### 3.1.3 WhatsApp Integration

- Booking confirmation sent via WhatsApp Business API or Twilio WhatsApp sandbox

- 24-hour appointment reminder via WhatsApp

- Cancellation notification

### 3.1.4 Basic Admin Panel

- Admin login (secure, role-based)

- View all appointments (filterable by date, doctor, status)

- Confirm, cancel, or reschedule appointments manually

- Doctor management: add, edit, deactivate doctors and their schedules

- Set doctor working hours, slot durations, leave/holiday dates

## 3.2 Phase 2 — In Scope

### 3.2.1 Patient Portal (OTP Login)

- Patient registration with phone number

- OTP-based login via SMS (Twilio or SSL Commerz SMS gateway for BD)

- Patient dashboard: upcoming appointments, medical history, reports

- Profile management (allergies, blood group, emergency contact)

### 3.2.2 Report System

- Admin/staff uploads lab and imaging reports (PDF, JPG) per patient visit

- Report organized by date, type, and doctor

- Patient can download reports from portal

- QR code generated per report linking to a secure, time-limited download URL

- QR code printable and shareable for in-person report handoff

### 3.2.3 Electronic Medical Records (EMR)

- Doctor creates visit record per appointment: symptoms, diagnosis, findings, treatment

- Vital signs capture (BP, temperature, pulse, weight)

- Prescription creation with drug selection (100 common drugs), dosage, instructions

- Prescription PDF generation and print

- Drug interaction warnings (20 common interactions)

- Follow-up scheduling and reminder emails

### 3.2.4 Advanced Admin Dashboard

- Daily, weekly, monthly appointment analytics with charts

- Doctor performance report (consultation count, revenue)

- Patient frequency report

- Export to CSV and PDF

- System activity/audit log

### 3.2.5 AI-Assisted Features — UPDATED v2.0

✅ UPDATED: The AI Chatbot has been upgraded from a static keyword-matcher to a real Claude API (claude-sonnet-4-20250514) integration. All items marked [UPDATED] below reflect v2.0 changes.

- Symptom input form with LLM-powered differential diagnosis (Groq API — free tier)

- Top 3 differential diagnoses with confidence scoring and recommended tests

- [UPDATED] AI Chatbot powered by Anthropic Claude API (claude-sonnet-4-20250514) — replaces static keyword intent handler; now supports full conversational context, Yes/No replies, and numeric selections (1/2/3)

- [UPDATED] Quick reply chips now auto-send the message on click (previously only filled the input field)

- [UPDATED] Animated typing indicator cycles through 'Thinking' → 'Thinking.' → 'Thinking..' → 'Thinking...' for a live AI feel

- [UPDATED] Token-optimised system prompt (max_tokens: 200 per response) embeds clinic data, doctor slots, patient record — responses stay concise and cost-efficient

- [UPDATED] New chat / Reset button clears conversation history; input disabled during AI response with visual feedback

- All AI outputs include mandatory medical disclaimer; doctor override supported

# 4. FUNCTIONAL REQUIREMENTS

## 4.1 User Roles & Access Matrix

| Feature Module | Super Admin | Admin/Staff | Doctor | Patient |
| --- | --- | --- | --- | --- |
| Doctor CRUD | ✅ Full | ✅ Full | ❌ None | ❌ None |
| Appointment Management | ✅ Full | ✅ Full | ✅ View | ✅ Own Only |
| Patient Management | ✅ Full | ✅ Full | ✅ Assign | ✅ Self |
| EMR / Visit Records | ✅ Full | 👁 View | ✅ Create | 👁 View |
| Prescriptions | ✅ Full | 👁 View | ✅ Create | 👁 View |
| Reports (Upload) | ✅ Full | ✅ Upload | ❌ None | ⬇ Download |
| Analytics Dashboard | ✅ Full | ✅ Full | 👁 Own | ❌ None |
| Admin Panel Settings | ✅ Full | ❌ None | ❌ None | ❌ None |
| AI Diagnosis Tool | ✅ Full | ❌ None | ✅ Use | ❌ None |
| AI Chatbot [UPDATED] | ✅ Full | ✅ Monitor | ✅ Use | ✅ Use (Claude API) |

## 4.2 Key Functional Requirement Groups

### FR-01: Authentication & Security

- FR-01.1  JWT-based authentication with 7-day expiry and refresh tokens

- FR-01.2  OTP login for patients via SMS (Phase 2)

- FR-01.3  Role-based access control enforced at API middleware level

- FR-01.4  Password hashing with bcrypt (min cost factor 12)

- FR-01.5  CSRF protection on all state-modifying endpoints

- FR-01.6  Rate limiting: 100 req/min per IP on public endpoints

### FR-02: Appointment Booking Engine

- FR-02.1  Real-time slot generation based on doctor schedule and existing bookings

- FR-02.2  Concurrent booking conflict prevention (database-level row locking)

- FR-02.3  Status machine: Pending → Confirmed → Completed / Cancelled / No-show

- FR-02.4  Walk-in appointment creation by admin bypasses slot selection

- FR-02.5  Automated reminder 24h before appointment via WhatsApp + email

### FR-05: AI Chatbot — UPDATED v2.0

All FR-05 requirements below reflect the v2.0 Claude API implementation. FR-05.1–05.3 supersede the previous static intent-handler specification.

- FR-05.1 [UPDATED]  Chatbot backend calls Anthropic Claude API (/v1/messages) with full conversation history on every turn; model: claude-sonnet-4-20250514; max_tokens: 200

- FR-05.2 [UPDATED]  System prompt encodes all clinic data (doctors, slots, fees, patient record, appointment) so the LLM responds accurately without external DB calls from the chatbot widget

- FR-05.3 [UPDATED]  Chatbot correctly interprets Yes/No, numeric choices (1, 2, 3), and free-text in the context of the prior AI message — no keyword matching required

- FR-05.4 [UPDATED]  Quick reply chips trigger send() directly on click — input field not required to submit; chips disabled during AI response

- FR-05.5 [UPDATED]  Animated typing indicator renders while awaiting API response; input placeholder changes to 'MedBot is responding...' with disabled state

- FR-05.6  Error state renders gracefully if API call fails; user sees fallback message

- FR-05.7  Reset button clears conversation history (both UI msgs and API history array)

- FR-05.8  All chatbot responses include mandatory medical disclaimer banner above chat

- FR-05.9  Chatbot is accessible to all roles (Patient, Doctor, Admin, Super Admin)

# 5. NON-FUNCTIONAL REQUIREMENTS

| Category | ID | Requirement | Target |
| --- | --- | --- | --- |
| Performance | NFR-01 | Page load time (public website) | < 2.5s on 4G mobile |
| Performance | NFR-02 | API response time (booking, slot fetch) | < 500ms (p95) |
| Performance [UPDATED] | NFR-02b | AI Chatbot — Claude API first-token latency | < 3s (p90); graceful error on timeout |
| Availability | NFR-03 | System uptime | >= 99.5% monthly |
| Scalability | NFR-04 | Concurrent users (Phase 1 launch) | 500 simultaneous users |
| Scalability | NFR-05 | Database: patients per clinic | Designed for 50,000+ records |
| Security | NFR-06 | All data in transit encrypted | TLS 1.2+ enforced |
| Security | NFR-07 | Patient data access logging | Audit trail for all reads/writes |
| Security [UPDATED] | NFR-07b | Anthropic API key stored server-side only; never exposed to browser/client bundle | Zero client-side key exposure |
| Mobile | NFR-08 | Responsive design breakpoints | 320px, 768px, 1024px+ |
| Usability | NFR-09 | Booking completion time (new patient) | <= 3 minutes (3-step wizard) |
| Usability [UPDATED] | NFR-09b | Chatbot quick reply → response round-trip visible to user with animated indicator | No blank waiting period; typing animation always shown |
| Compliance | NFR-10 | Bangladesh ICT Act alignment | No PII stored in logs |
| Cost [UPDATED] | NFR-11 | Claude API token budget per chatbot session | max_tokens: 200/response; system prompt ~300 tokens; avg session cost < $0.005 USD |

# 6. SOLUTION ARCHITECTURE & TECH STACK

## 6.1 Architecture Overview

The system follows a decoupled three-tier architecture: a React/Next.js frontend, a Node.js/Express REST API backend, and a PostgreSQL database. This aligns with the BD developer talent pool's comfort with the MERN/PERN ecosystem.

Version 2.0 adds a fourth integration tier: the Anthropic Claude API, called server-side from the chatbot backend route to maintain API key security and enable token budget control.

## 6.2 Recommended Tech Stack

| Layer | Technology | Rationale | Cost |
| --- | --- | --- | --- |
| Frontend | Next.js 14 + React 18 + Tailwind CSS | SSR for SEO, mobile-first, fast DX | Free |
| Backend API | Node.js 20 + Express.js 5 | High concurrency, BD devs familiar | Free |
| Database | PostgreSQL 16 (AWS RDS free tier) | Relational integrity for appointments | Free (1yr) |
| ORM | Prisma 5 | Type-safe queries, easy migrations | Free |
| Authentication | JWT + Passport.js + bcrypt | Stateless, secure, scalable | Free |
| File Storage | AWS S3 (free tier: 5GB) | Secure report/file storage with signed URLs | Free (1yr) |
| Email | SendGrid (free: 100/day) | Transactional email, high delivery rate | Free |
| SMS / WhatsApp | Twilio (WhatsApp Sandbox / BD SMS) | WhatsApp Business API, BD mobile coverage | ~$5–20/mo |
| AI/LLM — Diagnosis [UPDATED] | Groq API (free tier) | Fast inference, llama3-70b, free up to limit | Free |
| AI/LLM — Chatbot [NEW] | Anthropic Claude API (claude-sonnet-4-20250514) | Context-aware conversation, Yes/No understanding, numeric selection, token-efficient (max 200 tokens/reply) | ~$0.003–0.015/1K tokens |
| PDF Generation | Puppeteer / jsPDF | Server-side prescription PDFs | Free |
| QR Code | qrcode npm package | Report QR generation, simple integration | Free |
| Hosting: FE | Vercel (Hobby / Pro) | Edge CDN, zero-config Next.js deploys | Free/~$20/mo |
| Hosting: BE | Railway.app or Render.com | BD-friendly, simple env vars, auto-deploy | Free / ~$7/mo |
| CI/CD | GitHub Actions | Automated test + deploy on push to main | Free |
| Monitoring | UptimeRobot + Sentry (free tiers) | Uptime alerts, error tracking | Free |

# 7. COST BREAKDOWN — BANGLADESHI PERSPECTIVE

## 7.1 Team & Rate Assumptions

| Role | Count | Rate (USD/hr) | Hrs/Week | 8-Week Total (USD) |
| --- | --- | --- | --- | --- |
| Senior Full-Stack Developer (Lead) | 1 | $10 | 40 | $3,200 |
| Senior Full-Stack Developer (FE) | 1 | $10 | 40 | $3,200 |
| Senior Full-Stack Developer (BE) | 1 | $10 | 40 | $3,200 |
| Senior Full-Stack Developer (FE+BE) | 1 | $10 | 40 | $3,200 |
| Senior Full-Stack Developer (QA+DevOps) | 1 | $10 | 40 | $3,200 |
| TOTAL DEVELOPER COST |  |  |  | $16,000 |

## 7.2 Additional Cost Items

| Item | Cost Strategy | Est. Cost (8 Weeks) |
| --- | --- | --- |
| Domain Name (.com or .com.bd) | Register via Namecheap (~$12/yr) | $12 |
| SSL Certificate | Let's Encrypt — free via Railway/Vercel | $0 |
| AWS RDS PostgreSQL | Free tier (db.t3.micro, 20GB, 1yr) | $0 |
| AWS S3 File Storage | Free tier (5GB, 1yr) | $0 |
| Vercel Hosting (Frontend) | Hobby plan sufficient for Phase 1 | $0 |
| Railway / Render (Backend) | Free tier or $7/mo plan | $0–56 |
| SendGrid Email | Free: 100 emails/day | $0 |
| Twilio WhatsApp / SMS | ~$0.005/msg; est. 500 msgs/mo = ~$2.50/mo | $20 |
| Groq API (AI Diagnosis) | Free tier: 14,400 req/day — sufficient for MVP | $0 |
| Anthropic Claude API (AI Chatbot) [NEW] | ~$0.003/1K input + $0.015/1K output tokens; est. 500 sessions/mo × avg 4 turns × ~500 tokens = ~$15/mo | ~$30 (2 months) |
| GitHub Private Repo | Free for teams | $0 |
| Sentry Error Monitoring | Free tier: 5K errors/mo | $0 |
| Dev Tools & Misc | npm licenses, stock images | $50–100 |
| TOTAL INFRASTRUCTURE (8 WEEKS) |  | ~$112–218 |

# 8. GRANULAR 8-WEEK EXECUTION PLAN

## 8.1 Sprint Overview

| Sprint | Weeks | Focus | Deliverable | Phase |
| --- | --- | --- | --- | --- |
| Sprint 1 | 1–2 | Foundation, DB Schema, Auth, FE Shell | Dev environment + Auth | P1+P2 |
| Sprint 2 | 3–4 | Doctor Mgmt, Schedule, Booking Engine, Homepage | Booking system live (P1 ready) | P1 |
| Sprint 3 | 5–6 | WhatsApp, Patient Portal, Reports, QR, EMR | Patient portal + Reports | P2 |
| Sprint 4 [UPDATED] | 7–8 | AI (Claude Chatbot + Groq Diagnosis), Analytics, Testing, Deployment, UAT | Full system deployed + signed off | P1+P2 |

## 8.2 Selected Task Backlog Updates

Only tasks modified or added in v2.0 are shown below. Full backlog (TASK-01 to TASK-54) remains as per v1.0 with the exception of TASK-41 and TASK-42 which are superseded below.

| Task ID | Epic | Story / Task | Assignee | Days | Phase |
| --- | --- | --- | --- | --- | --- |
| TASK-41 [UPDATED] | AI Chatbot BE | Anthropic Claude API integration: server-side proxy route (/api/chatbot), passes full conversation history + token-optimised system prompt (clinic data, doctor slots, patient record), max_tokens: 200, error handling + timeout fallback | BE Dev | 3 | P2 |
| TASK-42 [UPDATED] | AI Chatbot FE | Chat widget: (1) quick reply chips auto-send on click (not fill-only), (2) animated typing indicator (TypingDots component cycling Thinking → Thinking...), (3) input disabled during API call, (4) reset/new chat button, (5) error state with fallback message, (6) conversation history maintained in state | FE Dev | 3 | P2 |
| TASK-41b [NEW] | AI Chatbot QA | Chatbot acceptance tests: (1) Yes/No input resolves correctly in context, (2) numeric choice '1'/'2'/'3' selects correct doctor, (3) quick reply chip sends without typing, (4) error state renders on API failure, (5) reset clears history | QA Dev | 1 | P2 |

# 9. RISK REGISTER & MITIGATION

| Risk | Probability | Impact | Mitigation | Owner |
| --- | --- | --- | --- | --- |
| Scope creep from client mid-project | High | High | Lock scope in SRS sign-off. Change requests require written approval + separate quote. | Dev Lead |
| Twilio WhatsApp sandbox limitations | Medium | Medium | Fallback to email-only for Phase 1; upgrade to WhatsApp Business API for production. | BE Dev |
| MySoft has no API or CSV export | Medium | Low | Phase 2 integration deferred; manual data entry accepted. No project delay. | Dev Lead |
| AWS free tier limits exceeded | Low | Medium | Monitor S3/RDS usage weekly. Migrate to paid tier (~$15/mo) if breached. | DevOps Dev |
| Developer availability risk (8 weeks) | Low | High | All 5 devs contracted for full 8 weeks. Leave/holiday blackout period in contract. | Dev Lead |
| Client UAT delay (sign-off takes >1 week) | Medium | Medium | UAT scheduled in Week 7–8. Parallel testing + staging demo link shared in Week 6. | Dev Lead |
| Groq API rate limits [UPDATED] | Low | Low | Implement response caching for common symptom queries. Groq is used only for diagnosis (clinical panel), not chatbot. Chatbot now uses Claude API. | BE Dev |
| Claude API cost overrun [NEW] | Low | Low | max_tokens: 200 per response enforced. System prompt optimised to ~300 tokens. Session reset button prevents unlimited history growth. Monitor via Anthropic dashboard. | BE Dev |
| QR code security — link forwarding | Medium | Medium | Signed URLs expire in 72h by default. Patient can request admin to regenerate. | BE Dev |

# 10. MVP FEATURE CHECKLIST & SUCCESS METRICS

## 10.1 Phase 1 MVP Checklist

| Feature | Status | Sprint | Acceptance Criteria |
| --- | --- | --- | --- |
| Mobile-first public website | ✅ Included | Sprint 2 | Lighthouse score ≥ 90 |
| Doctor listing with search & filter | ✅ Included | Sprint 2 | Loads <2s, filter works correctly |
| 3-step appointment booking wizard | ✅ Included | Sprint 2 | Booking completes in <3 mins |
| Real-time slot availability engine | ✅ Included | Sprint 2 | No double-bookings in 500-user load test |
| WhatsApp booking confirmation | ✅ Included | Sprint 3 | Message delivered within 30s |
| 24h WhatsApp appointment reminder | ✅ Included | Sprint 3 | Cron runs at 08:00 daily |
| Basic admin panel (appointments) | ✅ Included | Sprint 2 | Admin can confirm/cancel/reschedule |
| Doctor management (admin) | ✅ Included | Sprint 2 | Add/edit/deactivate doctor + schedule |
| Email notifications (transactional) | ✅ Included | Sprint 3 | Confirmation email delivered <60s |
| JWT authentication + RBAC | ✅ Included | Sprint 1 | Unauthorized routes return 401/403 |

## 10.2 Phase 2 MVP Checklist

| Feature | Status | Sprint | Acceptance Criteria |
| --- | --- | --- | --- |
| Patient portal with OTP login | ✅ Included | Sprint 3 | OTP delivery <30s, login succeeds |
| Medical history timeline | ✅ Included | Sprint 3 | All prior visits displayed chronologically |
| Report upload (PDF/JPG to S3) | ✅ Included | Sprint 3 | Upload <20MB, linked to patient visit |
| QR code report access (72h link) | ✅ Included | Sprint 3 | QR renders, expired links return 403 |
| EMR: Visit records + vitals | ✅ Included | Sprint 3 | Doctor can create visit record post-consult |
| Prescription creation + PDF | ✅ Included | Sprint 3 | PDF generates with correct drug details |
| Drug interaction warnings (20 pairs) | ✅ Included | Sprint 3 | Warning appears on known drug pairs |
| Advanced admin dashboard + charts | ✅ Included | Sprint 4 | Charts load under 2s, CSV export works |
| AI diagnosis (Groq — top 3 dx) | ✅ Included | Sprint 4 | Response in <3s, disclaimer visible |
| AI chatbot — Claude API [UPDATED] | ✅ Included | Sprint 4 | Context-aware replies; Yes/No/numeric inputs resolved correctly; quick chips auto-send; typing animation shown; error fallback renders |
| Follow-up scheduling + reminders | ✅ Included | Sprint 4 | Email sent 24h before follow-up date |
| SMS notifications (BD gateway) | ⚠️ Optional | Sprint 3 | Dependent on Twilio/SSLCommerz availability |
| MySoft integration (CSV/API) | ⚠️ Conditional | Post-MVP | Feasibility confirmed before implementation |
| Payment gateway | ❌ Excluded | Phase 3+ | Out of 8-week scope |

# 11. APPENDIX

## 11.1 AI Chatbot — Claude API Implementation Detail (NEW in v2.0)

This section is new in v2.0 and documents the technical implementation of the Claude API-powered MedBot chatbot.

### 11.1.1 System Prompt Design (Token-Optimised)

The system prompt is structured to embed all clinic data directly, avoiding live database calls from the chatbot widget. This is a deliberate token-budget decision: a compact prompt of ~300 tokens enables accurate responses for all common intents without exceeding the max_tokens: 200 response budget.

| Prompt Section | Content | Token Estimate |
| --- | --- | --- |
| Role & tone | MedBot identity, output format rules (plain text, emojis, bullet •) | ~40 |
| Clinic data | 5 doctors with slots, fees, specialties | ~120 |
| Patient on record | Farhan Ahmed PAT-00142, blood group, appointment, reports | ~60 |
| Behavioural rules | Yes/No context handling, numeric choice resolution, 120-word limit, always end with CTA | ~80 |
| Total system prompt |  | ~300 tokens |

### 11.1.2 Conversation History Management

- Each user turn appends {role: 'user', content: text} to apiHistory state

- Each bot reply appends {role: 'assistant', content: replyText} to apiHistory state

- Full apiHistory is passed as the messages array on every API call — Claude maintains context across all turns

- Reset button clears both msgs (UI) and apiHistory (API state) simultaneously

- No server-side session persistence — all history lives in React state for MVP simplicity

### 11.1.3 Quick Reply Chip Fix

In v1.0, clicking a quick reply chip called setInput(q) — setting the input field value only. The user still had to press Enter or click Send. This broke Yes/No and numeric flows because the bot's response to a chip click felt delayed and unresponsive.

In v2.0, chips call send(q.msg) directly — bypassing the input field entirely. The chip label (e.g. '📅 Book appointment') maps to a full message string (e.g. 'I want to book an appointment') passed to the Claude API.

## 11.2 Why Not Laravel (Full SPA)?

The client mentioned Laravel as a tech preference. While Laravel is an excellent choice and the BD developer ecosystem is strong in PHP/Laravel, the Node.js + Next.js stack is recommended for three specific reasons: real-time slot updates are trivial in Node.js; the npm ecosystem for AI/LLM integration (Anthropic SDK, Groq SDK) is significantly more mature; and Vercel + Railway free-tier hosting is better optimized for Next.js than equivalent PHP hosting.

If the development team has a strong Laravel preference, switching to Laravel + Inertia.js is fully viable with an identical timeline.

## 11.3 Glossary

| Term | Definition |
| --- | --- |
| EMR | Electronic Medical Record — digital record of a patient's visit, diagnosis, and treatment |
| OTP | One-Time Password — 4–6 digit code sent via SMS for passwordless authentication |
| QR Code | Quick Response code linking to a time-limited, signed report download URL |
| RBAC | Role-Based Access Control — permissions enforced per user role (Admin, Doctor, Patient) |
| JWT | JSON Web Token — stateless authentication token signed by the server |
| Groq API | AI inference provider for Llama 3 70B — used for AI diagnosis (clinical panel only) |
| Claude API [NEW] | Anthropic's LLM API — used for the MedBot public chatbot (claude-sonnet-4-20250514); supports full conversation history and context-aware responses |
| max_tokens [NEW] | Token budget parameter sent to Claude API per request — set to 200 to ensure concise chatbot responses and control cost |
| apiHistory [NEW] | React state array of {role, content} objects passed as the messages array to Claude API on every chatbot turn — enables context-aware conversation |
| Prisma | Node.js ORM for PostgreSQL providing type-safe database access and migrations |
| BSP | Business Solution Provider — Meta-approved partner for WhatsApp Business API |
| UAT | User Acceptance Testing — client-side review and sign-off before deployment |
| MySoft | Client's existing internal clinic management software (legacy, no external API confirmed) |